INTERNAL ISMS AUDIT REPORT

Tumaini Capital Ltd  |  ISMS-AUD-001  |  ISO/IEC 27001:2022 — Clause 9.2  |  Fictional case study

| Document ID | ISMS-AUD-001 ¦ Version 1.0 |
| --- | --- |
| Audit Title | ISMS Readiness Audit — Pre-Certification Assessment |
| Audit Scope | ISO/IEC 27001:2022 Clauses 4–10 and all applicable Annex A controls within the certified ISMS boundary (as defined in ISMS-DOC-001) |
| Audit Dates | 9–11 September 2026 |
| Lead Auditor | [To be appointed — must be independent of ISMS implementation] ¦ ISO 27001:2022 Clause 9.2 requires auditors to be selected to ensure objectivity and impartiality. The person who built the ISMS cannot audit their own work. Suitable options: a trained staff member from Finance or Operations with no ISMS involvement; an external GRC consultant; or a certification body pre-assessment auditor. |
| Auditees | CEO; Head of Engineering; Head of Operations; Head of HR/Finance; sample of 6 staff across departments |
| Methods Used | Document review; staff interviews; system walkthroughs (AWS IAM, Google Workspace admin, CRM audit log, CloudTrail); physical walkthrough of Nairobi HQ and Kisumu office (via video call) |
| Report Date | 15 September 2026 |

PORTFOLIO NOTE — AUDITOR INDEPENDENCE ISO/IEC 27001:2022 Clause 9.2 requires that internal auditors are selected to ensure objectivity and impartiality. The person who designed and implemented the ISMS cannot conduct the internal audit of their own work — this would be a conflict of interest and a direct nonconformity. This report is included in the portfolio as a demonstration of internal audit methodology and knowledge of realistic first-year ISMS findings. In a live engagement, this report would be produced by an independently appointed auditor: a trained staff member from a function with no ISMS involvement (e.g. Finance or Operations), an external GRC consultant, or a certification body pre-assessment auditor. The methodology, finding classifications, corrective action structure, and conclusions shown here reflect what an independent auditor would produce for an ISMS at this stage of implementation.

1.  EXECUTIVE SUMMARY

This report presents the findings of Tumaini Capital's first internal ISMS audit, conducted in accordance with Clause 9.2 of ISO/IEC 27001:2022. The audit was designed as a readiness assessment ahead of the Stage 1 certification audit scheduled for November 2026. The audit assessed all mandatory clauses (4–10) and a sample of Annex A controls prioritized by risk rating from the risk register (ISMS-DOC-006).

The ISMS has made significant progress since its formal initiation in July 2026. The context, scope, risk assessment, risk treatment plan, and Statement of Applicability have been completed. Five policies have been drafted and are awaiting formal approval. The risk treatment plan is approximately 40% complete against its Phase 1 targets.

The audit identified three Major Nonconformities, four Minor Nonconformities, and three Observations. The Major Nonconformities center on formal approval gaps (policies and the SoA have not been signed by top management) and the absence of any staff security awareness training. These must be resolved before the Stage 1 audit. The Minor Nonconformities and Observations are manageable within the current timeline.

The overall audit opinion is: the ISMS is on a credible trajectory toward certification. The foundation artefacts are substantive and well-reasoned. The critical path to Stage 1 readiness runs through the three Major Nonconformity corrective actions.

2.  AUDIT SCOPE AND METHODOLOGY

The audit covered the ISMS boundary as defined in ISMS-DOC-001. Documents reviewed included the ISMS Scope Statement, Context Document, Risk Assessment, Risk Treatment Plan, Statement of Applicability, and all five policies. System walkthroughs covered AWS IAM console (MFA status, privileged accounts), Google Workspace admin (MFA enforcement, shared drive access), CRM access controls and audit log configuration, and AWS CloudTrail. Staff interviews included the CEO, Head of Engineering, Head of Operations, Head of HR, and six randomly selected staff members from the Operations and Engineering teams.

Findings are classified as: Major Nonconformity (direct violation of a mandatory ISO 27001:2022 requirement), Minor Nonconformity (partial implementation that could become a Major NC if not corrected), or Observation/OFI (opportunity for improvement that does not directly violate the standard).

3.  MAJOR NONCONFORMITIES

The following findings represent direct non-fulfilment of mandatory requirements of ISO/IEC 27001:2022. All three must be closed before the Stage 1 audit.

| MNC-001 ¦ Major Nonconformity ¦ Information Security Policy not formally approved by top management |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Clause 5.2, Clause 7.5.2 |
| Finding | ISMS-POL-001 (Information Security Policy, v1.1) has not been reviewed and signed by the Chief Executive Officer. The document control table shows status 'DRAFT — Pending CEO Approval' and the management sign-off block contains no signature or date. Clause 5.2 requires top management to issue the information security policy; Clause 7.5.2 requires that documented information be appropriately approved. Without formal CEO approval, the policy is not valid as an ISMS document and the management commitment required by Clause 5.1 is not evidenced. |
| Evidence Reviewed | ISMS-POL-001 reviewed; CEO sign-off block observed to be blank; CEO interview confirmed policy has been reviewed verbally but not yet formally signed. |
| Required Action | CEO to formally review, sign, and date ISMS-POL-001. ISMS Lead to update document status to 'Approved v1.1' and enter approval date in the Document Register (ISMS-REG-001). |
| Responsible Owner | CEO / ISMS Lead |
| Target Completion | 4 weeks (by 13 October 2026) |

| MNC-002 ¦ Major Nonconformity ¦ Statement of Applicability not formally approved |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Clause 6.1.3(d), Clause 7.5.2 |
| Finding | The Statement of Applicability (ISMS-DOC-008) exists as a workbook tab but carries DRAFT status with no management sign-off recorded. Clause 6.1.3(d) requires the organization to produce a Statement of Applicability that is available as documented information. ISO 27001 certification requires the SoA to be formally approved and version-controlled. An unsigned SoA would be raised as a finding at Stage 1. |
| Evidence Reviewed | ISMS-DOC-008 (SoA tab in the RTP & SoA workbook) reviewed; document status field shows 'DRAFT — Pending Approval'; no approval signature or date field completed. |
| Required Action | ISMS Lead and CEO to formally review and approve the SoA. Update the document status to 'Approved v1.0' and record approval date. The SoA must be the version presented to the Stage 1 auditor. |
| Responsible Owner | ISMS Lead / CEO |
| Target Completion | 4 weeks (by 13 October 2026) |

| MNC-003 ¦ Major Nonconformity ¦ No information security awareness training has been conducted |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Clause 7.3, Annex A 6.3 |
| Finding | No security awareness training has been delivered to any of the 85 staff members. ISMS-POL-001 commits to 90% staff training completion within six months of the ISMS going live. The ISMS was formally initiated in July 2026; the commitment window expires January 2027. However, with zero delivery at Month 3, this trajectory is unlikely to be met. Six staff interviewed were unable to identify: the location of the Information Security Policy, how to report a security incident, or the definition of a Restricted information asset. |
| Evidence Reviewed | Staff interviews (6 of 85 sampled — Operations x3, Engineering x2, HR x1); ISMS Lead confirmed training has been designed but not yet delivered; no training records or attendance sheets found. |
| Required Action | ISMS Lead to schedule and deliver the first security awareness training session within 6 weeks, covering: the IS Policy, information classification, acceptable use, incident reporting, and phishing awareness. All attendance must be recorded. Target: 90% of staff to receive training before Stage 2 audit. |
| Responsible Owner | ISMS Lead |
| Target Completion | 6 weeks (by 27 October 2026) |

4.  MINOR NONCONFORMITIES

The following findings represent partial implementation of requirements. Each must be resolved before the Stage 2 certification audit.

| mnc-001 ¦ Minor Nonconformity ¦ MFA deployment incomplete — not all in-scope accounts protected |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 8.5, A.5.17, ISMS-POL-002 |
| Finding | The Access Control Policy (ISMS-POL-002) mandates MFA on all AWS, Google Workspace, and CRM access without exception. AWS IAM console review revealed MFA enforced on 3 of 14 Engineering accounts; 4 accounts with console access have no MFA device registered. Google Workspace admin console shows MFA enforcement policy is configured but set to 'optional' rather than 'enforced'. Head of Engineering confirmed rollout is in progress but not complete. |
| Evidence Reviewed | AWS IAM console reviewed — MFA device count vs. active user count; Google Workspace admin > Security > 2-Step Verification policy settings reviewed; Head of Engineering interview. |
| Required Action | Head of Engineering to complete MFA deployment across all AWS accounts (enforce via IAM policy, not optional), all Google Workspace accounts, and CRM. Provide a completion report to the ISMS Lead documenting which accounts are enrolled and confirming enforcement is mandatory. |
| Responsible Owner | Head of Engineering |
| Target Completion | 4 weeks (by 13 October 2026) |

| mnc-002 ¦ Minor Nonconformity ¦ Backup recovery test not yet conducted against defined RTO/RPO targets |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 8.13, A.8.14 |
| Finding | The Backup Policy (committed in the Risk Treatment Plan, target October 2026) defines a Recovery Time Objective of 4 hours and a Recovery Point Objective of 1 hour for the core lending platform. No recovery test has been performed to verify these targets are achievable. Head of Engineering confirmed AWS backup is configured but recovery capability has never been tested. Unverified recovery targets represent an accepted risk that may not match reality. |
| Evidence Reviewed | Risk Treatment Plan (ISMS-DOC-007) — TRP-008 target date reviewed; Head of Engineering interview; AWS Backup console reviewed (backup jobs exist; restore test logs absent). |
| Required Action | Head of Engineering to conduct a formal backup recovery test for the core lending platform. Document: test date, scope, steps followed, actual recovery time achieved, comparison against RTO/RPO targets, and any remediation actions identified. Results to be reported at the next management review. |
| Responsible Owner | Head of Engineering |
| Target Completion | 6 weeks (by 27 October 2026) |

| mnc-003 ¦ Minor Nonconformity ¦ Logging policy not formally approved; CloudTrail coverage not confirmed across all regions |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 8.15, Clause 9.1 |
| Finding | The Risk Treatment Plan commits to a Logging Policy and full AWS CloudTrail coverage (ISMS-DOC-007 TRP-022). No standalone Logging Policy has been drafted or approved. AWS CloudTrail is enabled in eu-west-1 (the primary region) but it was not possible to confirm whether it is enabled in all other regions accessed by the platform. CRM audit logging was stated to be enabled by the Head of Engineering but no screenshot or configuration record was provided during the audit. |
| Evidence Reviewed | AWS CloudTrail console reviewed (eu-west-1 confirmed; other regions not verified); CRM audit log settings not demonstrated during audit walkthrough; ISMS document register reviewed — no Logging Policy found. |
| Required Action | Head of Engineering to: (1) Enable and verify CloudTrail across all AWS regions; (2) Confirm CRM audit logging with a screenshot of current configuration; (3) Draft and approve a short Logging Policy (can be a section within an Operations Procedure document) defining what is logged, retention periods, and review frequency. |
| Responsible Owner | Head of Engineering |
| Target Completion | 4 weeks (by 13 October 2026) |

| mnc-004 ¦ Minor Nonconformity ¦ No documented access review conducted since Access Control Policy approval |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 5.18, A.6.5 |
| Finding | The Access Control Policy (ISMS-POL-002) was approved in June 2026 and requires a quarterly access review across all in-scope systems. Three months have elapsed since approval and no access review has been conducted or documented. The 2025 CRM incident was directly caused by the absence of an access review process; this nonconformity demonstrates that the process defined in the policy has not yet been operationalized. |
| Evidence Reviewed | ISMS-POL-002 (Periodic Access Reviews) reviewed; Head of Engineering interview — confirmed no access review has been conducted; no access review records found in Google Workspace or ISMS documentation. |
| Required Action | Head of Engineering to conduct an immediate access review across all in-scope systems (CRM, AWS IAM, Google Workspace) and document the findings. Deactivate any accounts that cannot be justified. Going forward, schedule quarterly access reviews in the ISMS calendar and retain evidence of each review. |
| Responsible Owner | Head of Engineering |
| Target Completion | 2 weeks (by 29 September 2026) — HIGH PRIORITY |

5.  OBSERVATIONS AND OPPORTUNITIES FOR IMPROVEMENT

| OFI-001 ¦ Observation / OFI ¦ Incident response tabletop exercise not yet scheduled |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 5.24, A.5.26 |
| Finding | The Incident Response Policy (ISMS-POL-003) commits to conducting a tabletop exercise within 60 days of policy approval. The policy was approved June 2026; the 60-day window expires August 2026. No tabletop exercise has been scheduled or conducted. While this is not directly raised as a nonconformity (the exercise is a policy commitment rather than a direct standard requirement), the absence of a tested IR process increases risk, particularly given the 2025 CRM incident history. |
| Evidence Reviewed | ISMS-POL-003 reviewed; ISMS Lead interview — confirmed exercise has not been scheduled; no exercise records found. |
| Required Action | Schedule and conduct an IR tabletop exercise with ISMS Lead, Head of Engineering, and Head of Operations. Document the scenario, participants, key actions taken, and lessons learned. Use findings to update ISMS-POL-003 if needed. |
| Responsible Owner | ISMS Lead |
| Target Completion | Before Stage 1 audit (by November 2026) |

| OFI-002 ¦ Observation / OFI ¦ Physical security assessment at Kisumu office not yet initiated |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Annex A 7.1, A.7.2 |
| Finding | The Risk Treatment Plan (ISMS-DOC-007 TRP-028) commits to a physical security assessment at both offices by Month 8 (March 2027). The Nairobi HQ walkthrough was conducted as part of this audit. A video call walkthrough of the Kisumu office was also conducted; however, no formal documented assessment has been initiated or planned. Given that Kisumu staff have access to in-scope systems, a documented physical security assessment is important audit evidence. |
| Evidence Reviewed | Risk Treatment Plan TRP-028 target reviewed; video call walkthrough of Kisumu office conducted by auditor; Head of Operations confirmed no formal assessment has been scheduled. |
| Required Action | Head of Operations to schedule and conduct a formal physical security assessment of the Kisumu office, using the same checklist applied to the Nairobi HQ. Document findings and any remediation actions. |
| Responsible Owner | Head of Operations |
| Target Completion | Before Stage 1 audit (by November 2026) |

| OFI-003 ¦ Observation / OFI ¦ Information security performance metrics not yet being collected |  |
| --- | --- |
| ISO/IEC 27001:2022 Reference | Clause 9.1 |
| Finding | The ISMS defines five measurable information security objectives (ISMS-POL-001 ) and a risk register (ISMS-DOC-006). However, no formal monitoring and measurement process has been established to collect and report on performance metrics. As a result, the management review inputs required by Clause 9.3 will be incomplete — the organization cannot currently report against objectives such as leaver deactivation SLA compliance rate, training completion percentage, or patch management SLA adherence. |
| Evidence Reviewed | ISMS-DOC-006 (IS Objectives) reviewed; ISMS Lead interview — confirmed no metrics dashboard or reporting mechanism exists; no measurement data found. |
| Required Action | ISMS Lead to define and implement a simple ISMS metrics dashboard (can be a monthly spreadsheet) capturing: leaver deactivation SLA compliance, MFA enrolment rate, training completion rate, open nonconformities, and patch SLA adherence. Begin collecting data before the management review. |
| Responsible Owner | ISMS Lead |
| Target Completion | Before management review (by October 2026) |

6.  CORRECTIVE ACTION SUMMARY

| ID | Clause | Type | Priority | Finding Summary | Owner | Target | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MNC-001 | Cl.5.2, 7.5.2 | Major NC | HIGH | IS Policy not formally signed by CEO | CEO / ISMS Lead | 13 Oct 2026 | Open |
| MNC-002 | Cl.6.1.3(d) | Major NC | HIGH | SoA not formally approved | ISMS Lead / CEO | 13 Oct 2026 | Open |
| MNC-003 | Cl.7.3, A.6.3 | Major NC | HIGH | No awareness training conducted | ISMS Lead | 27 Oct 2026 | Open |
| mnc-001 | A.8.5, A.5.17 | Minor NC | HIGH | MFA deployment incomplete | Head of Engineering | 13 Oct 2026 | Open |
| mnc-002 | A.8.13, A.8.14 | Minor NC | MEDIUM | Backup recovery test not conducted | Head of Engineering | 27 Oct 2026 | Open |
| mnc-003 | A.8.15, Cl.9.1 | Minor NC | MEDIUM | Logging policy not approved; CloudTrail unverified | Head of Engineering | 13 Oct 2026 | Open |
| mnc-004 | A.5.18, A.6.5 | Minor NC | HIGH | Access review not conducted post-policy | Head of Engineering | 29 Sep 2026 | Open |
| OFI-001 | A.5.24, A.5.26 | OFI | MEDIUM | IR tabletop exercise not scheduled | ISMS Lead | Nov 2026 | Open |
| OFI-002 | A.7.1, A.7.2 | OFI | LOW | Kisumu physical assessment not initiated | Head of Operations | Nov 2026 | Open |
| OFI-003 | Cl.9.1 | OFI | MEDIUM | IS metrics not being collected | ISMS Lead | Oct 2026 | Open |

7.  AUDIT CONCLUSION

The ISMS is substantively under development and the foundational artefacts — context, scope, risk assessment, risk treatment plan, policies, and Statement of Applicability — are present and demonstrate a well-reasoned approach to the standard's requirements. The quality of documentation produced to date gives confidence that the organization understands its information security risk landscape and has made credible decisions about how to address it.

The three Major Nonconformities are primarily administrative rather than substantive: the policies and SoA exist as documents; they simply have not been formally signed off. This is correctable within weeks. The absence of security awareness training is the most operationally significant gap and requires priority attention given that staff are the primary control for several of the highest-rated risks.

The Stage 1 certification audit is recommended to proceed on the planned November 2026 date, conditional on all three Major Nonconformity corrective actions being closed and evidenced before that date.

| Role | Name & Signature | Date |
| --- | --- | --- |
| Independent Internal Auditor (appointed separately from ISMS implementation) |  |  |
| ISMS Lead (Report Recipient — not the auditor) |  |  |
| CEO (For Information) |  |  |

ISMS-AUD-001 v1.0  |  Tumaini Capital Ltd  |  Internal ISMS Audit Report  |  Fictional case study