SCOPE DECISION LOG

Tumaini Capital Ltd  |  ISO/IEC 27001:2022 ISMS  |  Clause 4.3 — Determining the Scope of the ISMS  |  Fictional case study

| # | Boundary Question | Options Considered | Decision | Rationale |
| --- | --- | --- | --- | --- |
| 1 | Should the Kisumu office fall inside the ISMS boundary? | (a) Include — staff access in-scope systems remotely (b) Exclude — treat as a non-critical satellite office | Include | Kisumu staff have remote access to the CRM and core lending platform. Excluding a location with access to in-scope systems would leave an unmanaged interface in the risk landscape and invite challenge from a certification auditor. |
| 2 | Should the HR/Payroll system fall inside the ISMS boundary? | (a) Include now (b) Exclude for this cycle, revisit later (c) Exclude permanently | Exclude for this cycle | None of the three certification drivers (bank due-diligence requirement, ODPC enforcement focus, CRM access incident) relate to employee data. Including it would add audit and control overhead without addressing the actual risk drivers within a 12-month timeline. Employee data remains protected under baseline company policy and the Data Protection Act, 2019, and HR/Payroll will be considered for inclusion in a future ISMS review cycle. |
| 3 | How should BYOD phones be treated in scope? | (a) Include the devices themselves (b) Include only information accessed via BYOD, governed by policy (c) Exclude BYOD entirely | Policy-based inclusion (b) | The organization does not own or have technical authority over personal devices, so it cannot credibly certify device-level controls (patch levels, encryption, OS hardening). The actual risk is the organizational information flowing onto those devices. Scoping in the information — governed by an Acceptable Use/BYOD policy, conditional access, and remote-wipe of the corporate data container — while scoping out the hardware keeps the boundary honest and auditable. |

METHODOLOGY

Scope was determined per Clause 4.3 of ISO/IEC 27001:2022, informed by:

- Clause 4.1 — External and internal issues (e.g. the ODPC enforcement climate, the stalled bank partnership, the CRM access incident)

- Clause 4.2 — Requirements of interested parties (e.g. the banking partner's due-diligence requirements, the ODPC, borrowers/customers)

- Interfaces and dependencies between Tumaini Capital's activities and those of external parties (AWS, the Safaricom M-Pesa API, the credit reference bureaus, the outsourced IT managed service provider)

Each boundary question was raised as part of a structured scoping discussion with the (fictional) CEO and Head of Risk & Compliance, who hold the actual sign-off authority for the documented scope statement under Clause 5.1 (Leadership and commitment). The implementer's role was to facilitate the discussion, surface the trade-offs, and draft the resulting scope statement — not to make the call unilaterally.

Tumaini Capital Ltd — ISO/IEC 27001:2022 ISMS Implementation (fictional case study)